🛰️  COSMEON FS-LITE

Orbital File System Simulation

Product Requirements Document (PRD)

PS-05 | 24-Hour Hackathon Submission

Version 1.0  |  Confidential

# 1. Product Overview

COSMEON FS-Lite is a distributed file system simulator that demonstrates how data can be stored across multiple orbital satellite nodes. The system splits files into discrete chunks, intelligently distributes them across nodes, maintains metadata for chunk location tracking, and reconstructs files on demand — all while gracefully handling node failures.

This product is built for the COSMEON hackathon challenge (PS-05) and targets engineers and evaluators who need to understand distributed storage principles in an accessible, visualizable way.

# 2. Goals & Success Criteria

## 2.1 Primary Goals

- Implement a fully functional distributed file system simulation within 24 hours

- Satisfy all 7 minimum requirements defined in PS-05

- Deliver a working demo with clear visual feedback of chunk distribution

- Impress the hiring partner with code quality, architecture, and documentation

## 2.2 Success Criteria

| Criterion | Target | Priority |
| --- | --- | --- |
| File upload & chunking | Works for any file type/size | P0 |
| Node simulation (4+ nodes) | Each node stores assigned chunks | P0 |
| Metadata store | Accurate chunk-to-node mapping | P0 |
| File download & reconstruction | Output identical to original | P0 |
| Integrity check (SHA-256) | Hash verified on reconstruct | P0 |
| Node failure simulation | System detects & reports gracefully | P0 |
| CLI/Dashboard with live logs | Shows chunk map & node status | P1 |
| Auto-rebalancing on failure | Chunks redistributed from replicas | P1 |
| Caching layer | Repeated downloads served faster | P2 |

# 3. Target Users

- Hackathon judges / hiring partners evaluating technical depth

- Engineers who want to understand distributed storage mechanics

- Demo audiences at technical exhibitions or interviews

# 4. Scope

## 4.1 In Scope (24 Hours)

- File chunking engine (configurable chunk size)

- Simulated satellite nodes (minimum 4) as local filesystem directories or in-memory processes

- Round-robin + hash-based chunk distribution strategy

- JSON-based metadata store (chunk ID, node ID, hash, size, order)

- File reconstruction engine with integrity verification

- Node failure simulation (bring a node offline, observe behavior)

- CLI dashboard with real-time status table (node health, chunk count, file map)

- Replication factor of 2 (each chunk stored on 2 nodes for fault tolerance)

## 4.2 Out of Scope

- Network-based distributed nodes (all simulation is local)

- Authentication or access control

- Production-grade fault tolerance (Raft, Paxos, etc.)

- Database persistence (in-memory + flat file metadata is sufficient)

# 5. System Architecture

## 5.1 High-Level Components

| Component | Responsibility | Technology |
| --- | --- | --- |
| ChunkEngine | Splits files into N fixed-size chunks, assigns hashes | Python / Node.js |
| NodeManager | Manages node registry, tracks online/offline status | Python / Node.js |
| Distributor | Assigns chunks to nodes (round-robin + replication) | Python / Node.js |
| MetadataStore | Persists chunk-to-node mapping as JSON | JSON flat file |
| ReconstructEngine | Fetches chunks, verifies hashes, rebuilds file | Python / Node.js |
| FailureSimulator | Marks nodes as offline, triggers rebalance | Python / Node.js |
| Dashboard/CLI | Renders live node status, chunk map, logs | Rich (Python) / Ink (Node) |

## 5.2 Data Flow

Upload Flow

- User invokes upload command with a file path

- ChunkEngine splits file into N chunks (default: 512KB each)

- Each chunk is hashed (SHA-256) for integrity tracking

- Distributor assigns chunks to nodes (round-robin, replication factor 2)

- Chunks are written to node directories

- MetadataStore persists the full chunk manifest to metadata.json

Download Flow

- User invokes download command with a file ID

- MetadataStore returns chunk manifest

- ReconstructEngine fetches each chunk from its assigned node

- If primary node is offline, fallback to replica node

- SHA-256 hash of each chunk is verified before assembly

- Chunks are reassembled in order and written to output file

# 6. Feature Specifications

## 6.1 File Upload & Chunking (P0)

- Accept any file type (binary or text)

- Default chunk size: 512KB, configurable via CLI flag --chunk-size

- Each chunk assigned a unique ID: {file_id}_{chunk_index}

- SHA-256 hash computed per chunk and stored in metadata

- Chunks stored as binary files inside node directories

## 6.2 Satellite Node Simulation (P0)

- Minimum 4 nodes simulated as local directories: node_0/, node_1/, node_2/, node_3/

- Each node has a status (ONLINE / OFFLINE / DEGRADED)

- Nodes can be brought offline via CLI command: fs-lite node fail <node_id>

- Node metadata stored: node_id, status, stored_chunks[], disk_usage

## 6.3 Chunk Distribution Strategy (P0)

- Primary strategy: Round-robin across available online nodes

- Replication: Each chunk is stored on 2 nodes (primary + 1 replica)

- Replica node is selected as (primary_node + 1) % total_nodes

- Distribution summary printed after every upload

## 6.4 Metadata Store (P0)

The metadata store is a JSON file (metadata.json) with the following structure:

{ "file_id": "abc123", "name": "photo.jpg", "total_chunks": 5, "chunk_size": 524288, "sha256_full": "...", "chunks": [{ "id": "abc123_0", "index": 0, "primary_node": "node_0", "replica_node": "node_1", "hash": "...", "size": 524288 }] }

## 6.5 File Download & Reconstruction (P0)

- Fetch all chunks in order from their assigned nodes

- If primary node offline, fetch from replica automatically

- Verify SHA-256 hash of each chunk before assembly

- Verify SHA-256 hash of full reconstructed file against original

- Output file saved to ./downloads/{original_filename}

## 6.6 Node Failure Simulation (P0)

- Command: fs-lite node fail <node_id> — marks node as OFFLINE

- Command: fs-lite node recover <node_id> — marks node as ONLINE

- On failure: system logs which chunks are now at risk

- If replication factor satisfied, download continues from replica

- If both primary and replica offline: error returned with chunk IDs affected

## 6.7 Integrity Check (P0)

- SHA-256 hash computed at chunk upload time and stored in metadata

- On download: each chunk's hash is re-computed and compared

- Full file hash is verified after reconstruction

- Clear PASS / FAIL output printed per chunk and for full file

## 6.8 CLI Dashboard (P1 — Bonus)

- Live-updating terminal dashboard using Rich (Python) or Ink (Node.js)

- Node Status Table: node_id | status | chunk_count | disk_used

- Chunk Map Table: file_id | chunk_id | primary_node | replica_node | integrity

- Activity Log: real-time stream of upload/download/failure events

## 6.9 Auto-Rebalancing (P1 — Bonus)

- On node failure: system detects under-replicated chunks

- Automatically copies those chunks from surviving replica to a new available node

- Updates metadata to reflect new chunk locations

- Rebalance triggered automatically or via: fs-lite rebalance

## 6.10 Caching Layer (P2 — Bonus)

- LRU cache stores recently downloaded chunks in memory

- Cache size configurable (default: 50MB)

- On download: check cache first before reading from node directories

# 7. CLI Interface Design

| Command | Description |
| --- | --- |
| fs-lite upload <file_path> | Upload a file, chunk it, and distribute across nodes |
| fs-lite download <file_id> | Reconstruct and download a file by its ID |
| fs-lite ls | List all uploaded files with metadata |
| fs-lite status | Show all node statuses and chunk counts |
| fs-lite node fail <node_id> | Simulate a node going offline |
| fs-lite node recover <node_id> | Bring a node back online |
| fs-lite rebalance | Manually trigger chunk rebalancing |
| fs-lite dashboard | Launch the live terminal dashboard |
| fs-lite verify <file_id> | Run integrity check on all chunks of a file |

# 8. Recommended Tech Stack

| Layer | Technology | Reason |
| --- | --- | --- |
| Language | Python 3.10+ | Fast to build, great stdlib (hashlib, os, shutil) |
| CLI Framework | Click or Typer | Clean command interface with minimal boilerplate |
| Dashboard | Rich (Python) | Beautiful terminal tables, live updates, logs |
| Metadata | JSON (flat file) | Simple, human-readable, no DB setup needed |
| Hashing | hashlib (SHA-256) | Built-in, no dependencies |
| Chunking | Python file I/O | Binary read/write in chunks — native support |
| Testing | pytest | Quick unit tests for chunking and reconstruction |

Alternative: Node.js + TypeScript with Commander.js for CLI and Ink for terminal UI — equally viable if your team is more comfortable with JavaScript.

# 9. 24-Hour Execution Plan

| Phase | Time | Tasks | Owner |
| --- | --- | --- | --- |
| Phase 0: Setup | Hour 0–1 | Repo setup, folder structure, CLI skeleton, node directories created | Everyone |
| Phase 1: Core Engine | Hour 1–5 | ChunkEngine (upload/split/hash), NodeManager, MetadataStore, basic CLI | Dev 1 + Dev 2 |
| Phase 2: Download & Integrity | Hour 5–8 | ReconstructEngine, SHA-256 verification, error handling for missing chunks | Dev 1 |
| Phase 3: Node Failure | Hour 8–11 | FailureSimulator, replica fallback on download, status tracking | Dev 2 |
| Phase 4: Dashboard | Hour 11–15 | Rich CLI dashboard, node table, chunk map, activity log | Dev 3 |
| Phase 5: Bonus Features | Hour 15–18 | Auto-rebalancing, caching layer, edge case handling | Dev 1 + Dev 2 |
| Phase 6: Polish & Testing | Hour 18–21 | Unit tests, README, demo script, error messages, code cleanup | Everyone |
| Phase 7: Demo Prep | Hour 21–24 | Rehearse demo, prepare example files, final bug fixes, submission | Everyone |

# 10. Suggested Project Structure

cosmeon-fs-lite/ ├── fs_lite/ │   ├── chunk_engine.py       # File splitting & hashing │   ├── node_manager.py       # Node registry & status │   ├── distributor.py        # Chunk assignment strategy │   ├── metadata_store.py     # JSON read/write │   ├── reconstruct.py        # Download & file assembly │   ├── failure_sim.py        # Node failure/recovery │   ├── cache.py              # LRU cache (bonus) │   └── dashboard.py          # Rich terminal UI ├── nodes/ │   ├── node_0/               # Simulated satellite node │   ├── node_1/ │   ├── node_2/ │   └── node_3/ ├── metadata/ │   └── metadata.json         # Chunk manifest ├── downloads/                # Reconstructed files ├── tests/ │   └── test_core.py ├── cli.py                    # Entry point └── README.md

# 11. Risks & Mitigations

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Team unfamiliar with distributed systems concepts | High | Use this PRD as reference; architecture is simple by design |
| Running out of time on bonus features | Medium | P0 features first — P1/P2 only if P0 is done and tested by Hour 15 |
| Demo file too large / slow reconstruction | Low | Test with small files (1–5MB); chunk size tunable |
| Hash mismatch bugs in reconstruction | Medium | Unit test ChunkEngine and ReconstructEngine early (Hour 5) |
| Dashboard UI complexity slows team | Medium | Simple print-based logging is acceptable fallback for dashboard |

# 12. Demo Script (for Judges)

Step 1 — Show the system

Run fs-lite status to show 4 nodes, all ONLINE.

Step 2 — Upload a file

Run fs-lite upload sample.pdf — show chunking output, chunk IDs, node assignments, and final metadata.

Step 3 — Show distribution

Run fs-lite dashboard to show the live chunk map spread across nodes.

Step 4 — Download and verify

Run fs-lite download <file_id> — show hash verification PASS for each chunk and full file.

Step 5 — Kill a node

Run fs-lite node fail node_1 — show system detecting failure, chunks at risk.

Step 6 — Download still works

Run fs-lite download <file_id> again — show it fetching from replicas, file reconstructed successfully.

Step 7 — Auto-rebalance

Run fs-lite rebalance — show chunks being redistributed to remaining healthy nodes.

# 13. Definition of Done

- All P0 features implemented and manually tested

- File uploaded, downloaded, and verified to be byte-identical to original

- Node failure causes graceful fallback, not a crash

- Integrity check passes on clean download, fails on corrupted chunk

- README.md with setup instructions and example commands

- Clean git history with meaningful commit messages

- Demo rehearsed and working on demo machine

COSMEON FS-Lite  |  PS-05  |  24-Hour Hackathon  |  Good luck — go build something orbital 🛰️

Recommended Tech Stack

Backend — Python 🐍

Python wins here, no debate. Fast to write, great built-in libs, nothing to install for core features.

| What | Library | Why |
| --- | --- | --- |
| CLI | Typer | Beautiful CLI with zero boilerplate |
| Hashing | hashlib | Built-in SHA-256, no install needed |
| Chunking | Native file I/O | Binary read/write, dead simple |
| Metadata | json (flat file) | No DB setup, human-readable |
| API Server | FastAPI | Connects backend to UI, async, auto-docs |
| Node sim | os / shutil | Local folders as nodes |

Frontend — React + Tailwind 🎨

This is what makes you stand out. A dashboard that shows nodes as "satellite cards" with live status.

| What | Library | Why |
| --- | --- | --- |
| Framework | React + Vite | Fast setup, fast HMR |
| Styling | Tailwind CSS | Beautiful UI in minutes |
| Charts | Recharts | Chunk distribution pie chart, node health bars |
| Real-time | WebSockets or polling | Live node status updates |
| Icons | Lucide React | Clean satellite/node icons |

The Stack in One Line:

FastAPI (Python backend) + React + Tailwind (frontend) + JSON metadata store

What Your UI Should Show:

- 🛰️ Node Grid — 4 satellite cards (green = online, red = offline)

- 📦 File Upload panel — drag & drop, shows chunking progress

- 📊 Chunk Distribution chart — which node holds which chunks

- ✅ Integrity status — per-chunk hash verification visual

- ⚡ Kill Node button — one click to simulate failure, watch UI react live

This setup takes maybe 4–5 hours for a solid UI and will genuinely impress a hiring partner who builds distributed systems for a living.